Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-3732 |
| Project Name | AI - studyBuddy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can Create an account by entering my details. | 2 | High | All Members |
| Sprint-1 | Login | USN-2 | As a user, I can log in to the application using my credentials. | 2 | High | All Members |
| Sprint-2 | AI Study Assistant | USN-3 | As a user, I can ask study - related questions and receive AI-generated answers. | 3 | High | All Members |
| Sprint-2 | Study Material | USN-4 | As a student, I can access study materials provided by the application. | 2 | Medium | All Members |
| Sprint-2 | Dashboard | USN-5 | As a student, I can view the available study features on the dashboard. | 1 | High | All Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 2 Days | 20/09/2026 | 21/09/2026 | 4 | 21/09/2026 |
| Sprint-2 | 4 | 2 Days | 23/09/2026 | 24/09/2026 | 4 | 24/09/2026 |

Velocity:

Imagine we have a 4-day sprint duration, and the velocity of the team is 8 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = Sprint duration ÷ velocity

= 8÷4 = 2 per story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts